Goal: Use pygame to create Tetris

Minimum—It runs: simplistic window, possibly just a window with the shapes falling, can complete at least one row and have it disappear from the screen upon completion, press key to start, user input is functional (moving shapes Left/Right/Down the screen), at least one usable shape to create the line, can exit window

Basic—Basic Design(text, border surrounding the playable area), score count, play/pause, timing (speeds up), color, win/lose response, shapes (the official kind, nothing crazy) randomly generate, can turn shape CW/CCW, play again option upon “dying”

Extras—Start menu, high score (records), music, preview the next shape, graphics options, levels, hold pieces, title screen, possibly interactive title screen, and anything else we happen to come up with that we want

Milestones
Design + user interface (~1 week max)
Plan/Flowchart (basic flowchart ~1 week)
Programming (move from paper to computer)/debugging (with each major implementation we would test what's been added separately then when added to the composite program) (~7-8 weeks for minimum)
Testing internalized until product reaches minimum then given to peers to test (finished: ~1 week) –During this time and onward extras will be added if possible and then given to peers to test again
Turn in at least the minimum (preferably by Thanksgiving)

Work division—paper plans (proof), comments in the code of who did what